Statement of Work.

Statement of Work (SOW)

Project Name: Single-Page Website for Pumpkin Patch International Pre-School

Developer: Mohammed Uzairullah

Client: Hureen Sultana, Chairperson of Pumpkin Patch International Pre-School

Effective Date / Kickoff: July 3, 2026

1. Project Objective & Scope

The objective of this project is to design and develop a single-page, fully responsive landing page website for Pumpkin Patch International Pre-School.

Included in Scope:

- Architecture: Single-page, fully responsive HTML/CSS/JavaScript portfolio landing page.

- Infrastructure: The developer will configure the custom domain via Cloudflare.

- Header Section (Navigation Bar):

  - The left side displays the official "Pumpkin Patch International School" name.

  - The official school logo placed directly next to/beside the school name.

- Global Communication Triggers: All phone number links throughout the entire page code must be wrapped in standard tel: protocols so clicking them triggers an immediate phone call on mobile devices.

- Maintenance Protocol: The website is delivered as a locked static asset. There is no administrative backend, database, or login module included in this initial deployment.

2. Out of Scope

Any features not explicitly mentioned in the project specification are considered out of scope. This includes, but is not limited to:

- Content Management Systems (CMS) like WordPress or custom administrative dashboards.

- User login, registration, or backend database management modules.

- Future Feature Requests & Updates: If the client requires any of the above backend capabilities or ongoing content adjustments (such as text or asset updates) in the future, these will be treated as separate feature requests and billed under a secondary service call.

3. Deliverables & Estimated Timeline

The project timeline begins on July 3, 2026, following the client's initial payment clearance.

| Milestone / Deliverable | Estimated Completion Window | Payment Terms |
| --- | --- | --- |
| Milestone 1: Domain Setup (Cloudflare) & Base UI Layout (Claude Code) | 3–5 days from kickoff | [TBD] |
| Milestone 2: Frontend Development & Mobile Optimization | [TBD] | [TBD] |
| Milestone 3: Final Deployment & Handover | [TBD] | [TBD] |